Kick-Off Meeting

05/05/2026 8PM

Project Name: FYP26-S2-12

Meeting Objective: Updates regarding the website that needs to be in the PRD, finalisation of the PRD for submission, splitting the tasks for the next document, User Requirement Specification (URS).

Meeting commenced:

Attendees:

Richelle

Robson

Ka Weng

QinXue

Mervin

| Item | Agenda | Discussion Outcomes | Actions / Follow up | Due Date, if any |
| --- | --- | --- | --- | --- |
| 1 | Updates regarding the website that needs to be in the PRD. | Qin Xue has finished it and added it to the PRD. | NA | NA |
| 2 | Finalisation of the PRD for submission. | All group members to take a final look at it before we submit it by 06/05, 8pm. | All to note. | 06/05/26 |
| 3 | Splitting the tasks for the next document, User Requirement Specification (URS). | - Qin Xue to do the introduction. - Robson to do 2.1-2.3 of the overall description. - Mervin to do 2.4-.2.7 of the overall description. - Richelle to put the user stories, use case descriptions and use case diagrams in the URS. - Kaweng to do the non-functional requirements. | All to note. | 11/05/26 |
| 4 | Splitting of tasks for URS. | - Mervin to start on the sequence diagrams for system admin. |  |  |
| 5 |  |  |  |  |

Meeting adjourned: 10.30AM

Minutes recorded by: Richelle

Upcoming Meeting

Date: 11/05/26

Time: 10AM

Venue: Discord

Minutes Writer: Richelle