Kick-Off Meeting

8/4/2026 1200H

Project Name: FYP26-S2-12

Meeting Objective: Discuss Administrative details, work distribution for first submission

Meeting commenced: 1200H

Attendees:

Richelle

Robson

Ka Weng

QinXue

Mervin

| Item | Agenda | Discussion Outcomes | Actions / Follow up | Due Date, if any |
| --- | --- | --- | --- | --- |
| 1 | Administrative Details | Weekly Journal to update yourself Meeting minutes, formatting of documentation will be in charge by Richelle and Mervin | All Richelle, Mervin | NA |
| 2 | Distribution of PRD work | Overview Scope, Description, Business Model. (Richelle, Mervin) Generic Chatbot in the market, Research summary, Product Comparison (Kristina, Robson, Ka Weng) | All | 13/4/26 |
| 3 | Setup meeting with Dr Loo on 14/4/26 | Ka Weng to email Dr Loo | Ka Weng | By Today |
| 4 | To decide on what chatbot to create | Decided to go with a generic chatbot. Whereby a client with any company background can approach us with their company documents, and we can generate a chatbot for his company usage. This would be achieved by using a LLM + RAG, uploading the client’s company documents into the knowledge base (KB) to personalise the chatbot to suit the client’s needs. | All to note | NA |

Meeting adjourned: 1250H

Minutes recorded by: Ka Weng

Upcoming Meeting

Date: 15/4/26

Time:  2000H

Venue: Discord

Minutes Writer: Richelle