Kick-Off Meeting

17/04/2026 10AM

Project Name: FYP26-S2-12

Meeting Objective: Discuss key functions to implement in the chatbot, Discuss who are the actors for the user stories, gantt char and setting up taiga.io.

Meeting commenced: 10AM

Attendees:

Richelle

Robson

Ka Weng

QinXue

Mervin

| Item | Agenda | Discussion Outcomes | Actions / Follow up | Due Date, if any |
| --- | --- | --- | --- | --- |
| 1 | Discuss key functions to implement in the chatbot. | Features we have settled on so far: 1. Web crawling 2. Upload documents 3. Q&A training 4. Source Links 5. Reviews of Chat history 6. Ticket creation (need human intervention) Good to have: 1. Human handover 2. Email summaries More research to be done: 1. Multilingual response | Ka Weng to check on the open source LLM (OpenLlama) that he has found. | N/A |
| 2 | Discuss who are the actors for the user stories. | We have narrowed down to 4 different users - System admin, to upload all the files, tune the model after the Q&A. More focused on the backend side, the product. - User admin personalisation for the chatbot, in charge of doing the web crawling and uploading the documents - Ticketing admin solely for handling the user ticketing. - The users of the chatbot itself. Open to adding more actors as we go on. | Split the user stories up to do. - Ka Weng and Qin Xue to handle users. - Richelle and Mervin to do User admin and System admin. - Robson to do ticketing admin. | 21/04/26 |
| 3 | Gantt Chart | Ka Weng to do Gantt chart. | N/A | N/A |
| 4 | Setting up taiga.io | Richelle to set up taiga.io for the group. | N/A | N/A |
| 5 | Send the google drive share link to supervisor Dr Loo |  | Ka Weng to send it. |  |

Meeting adjourned: 10.40am

Minutes recorded by: Richelle

Upcoming Meeting

Date: 21/04/26

Time:  8.00pm

Venue: Discord

Minutes Writer: Richelle