Kick-Off Meeting

21/04/2026 8PM

Project Name: FYP26-S2-12

Meeting Objective: Discussion and confirmation of user stories, Gantt chart, assignment of remaining tasks, co-leader assigned,  updates about the chatbot prototype.

Meeting commenced: 8.03pm

Attendees:

Richelle

Robson

Ka Weng

QinXue

Mervin

| Item | Agenda | Discussion Outcomes | Actions / Follow up | Due Date, if any |
| --- | --- | --- | --- | --- |
| 1 | Discussion and confirmation of user stories | To edit system admin, make it more clear and concise. One action for one use case. Can follow Robson format. (Ticketing) Finalised actors: User Admin - Client Side, handling the model’s personality, knowledge base etc. System Admin - Client Side, handling model data analytics, model tuning etc. A bigger admin than the user admin. User - Self explanatory | Richelle, Mervin All to note | 22/04/26 NA |
| 2 | Gantt chart | Gantt chart was shown to the group and use case diagram and descriptions to be done next. | Ka Weng to update the Gantt chart regularly. | NA |
| 3 | Assignment of tasks | - Following the confirmation of the user stories, Richelle and Mervin to do the use case diagrams and descriptions for System and User admin. - Robson and Qin Xue to do use case diagrams and descriptions for Users. - Ka Weng to focus on the prototype. | All to note | 26/04/26 |
|  | Co-leader Assigned | As Ka Weng will be focusing on the coding of chatbot. Kristina will take on the co-lead to assign and monitor the progress for documentation. | All to note | N/A |
| 4 | Chatbot | The prototype of the chat bot was completed with minimal features. Only basic LLM + RAG. Ka Weng to add on features and update the group in the weekly meeting. | Ka Weng | Weekly Updates |

Meeting adjourned: 9.35pm

Minutes recorded by: Richelle and Ka Weng

Upcoming Meeting

Date: 27/04/26

Time: 8pm

Venue: Discord

Minutes Writer: Richelle