Kick-Off Meeting

27/04/2026 8PM

Project Name: FYP26-S2-12

Meeting Objective: Checking of completed use cases and use case diagrams, developing the functional hierarchy diagram, delegating tasks to the group members, clarification about the wireframe that is required for the PRD.

Meeting commenced: 8.03pm

Attendees:

Richelle

Robson

Ka Weng

QinXue

Mervin

| Item | Agenda | Discussion Outcomes | Actions / Follow up | Due Date, if any |
| --- | --- | --- | --- | --- |
| 1 | Review the use cases that have been done and clarify any doubts. | The group confirmed on the format of the use case description and has picked a standardized format of the use cases which is: User Story Name Description Actors Trigger Pre-condition Post-condition Mainflow Alternative/Exceptional flow. | The group members edit their use cases to match the standardized format if need be. | By the next meeting. |
| 2 | Drawing the functional hierarchy. | Mervin has a rough draft of the functional hierarchy that he has done up, however there are some parts that he needed to clarify with the group for use cases 25, 29, 30, 31, 30. | Mervin to finish up the functional diagram. | NA |
| 3 | Discussion regarding the project website. | The lecture slides showed that it is needed in the June submission. The group has decided to put a pin in it first and focus on the deliverables for the upcoming 9th May submission. | NA | NA |
| 4 | Delegating the respective tasks to the group members. The tasks include: execution strategy and project motivation, software development methodology, roles and responsibility, project schedule and gantt chart. | - Mervin to do risk analysis. - Richelle to do roles and responsibility. - Robson to do project motivation and execution strategy. - Qin Xue to do software development methodology. - Ka Weng to do project schedule and gantt chart. | All to note. | 29/04/26 |
| 5 | Clarification on what the wireframe should include. | Ka Weng to drop the supervisor, Dr Loo an email to clarify. | Ka Weng | 27/04/26 |

Meeting adjourned: 8.55pm

Minutes recorded by: Richelle

Upcoming Meeting

Date: 30/04/26

Time: 8pm

Venue: Discord

Minutes Writer: Richelle